Iteration Plan

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Assigning the task | 11-sep-2017 |
| Development and execution of testing | 23-sep-2017 |
| Collection of code | 21-Sep-2017 |
| Push request | 22-sep-2017 |
| Iteration stop | 22-sep-2017 |

# 2. High-level objectives

* Address usability issues raised by the Order Management department.
* Deliver key scenarios showcasing meaningful integration with secured technology.
* Enable early adopters to download and install new builds without requiring constant handholding by the development team.
* Deliver a technical demo .

# 3. Evaluation criteria

* Scenarios for Simple inventory control properly tested and demonstrated to key stakeholders.
* End user documentation get favourable acceptance by end users.
* Walkthrough of iteration build with Order Management and Security are well received.
* Favourable response to technical demo.

# 4. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** |
| 1 | Assigning the task |  | gouse |  |  |
| 2 | Unit testing |  | gouse |  |  |
| 3 | Integration testing |  | Ramesh and Ashok |  |  |
| 4 | User acceptance test |  | nithin |  |  |
| 5 | Pull request in repository |  | gouse |  |  |
| 6 | documentation |  | Individual documents |  |  |
| 7 | Update end user documentation |  | all |  |  |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Integration testing |  | Calling different methods and integrating throws errors |
| Functional testing |  | To do testing its feels hard to do the functional testing |
| Merging the code |  | Collecting all the code it was not merging properly |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Testing |
| Assessment date | 22-Sep-2017 |
| Participants | Team |
| Project status | Initial |

## Assessment objectives

## Project should be properly designed that everyone should understand the usability.

## Work Items: Planned compared to actually completed

## Allotting the parking spaces phase may get delay to get clear idea about parking lot physically